National University of Computer and Emerging Sciences

# Software Engineering

“Deliverable # 2 – Iteration-1 – Sprint 1”

E-Learning System

STUDENTS NAME AND REGISTRATION NUMBERS:

Muhammad Umaid Khakwani				i19-0666

Hanzla Sibghat						i19-0505

Saad Ahmad Jilani						i19-0615

DEGREE PROGRAM: 		BS-CS-2019

SECTION:	 				D

SUBJECT NAME: 	Software Engineering

DATE OF SUBMISSION: 		March 25, 2022

SUBMITTED TO: 			Dr. Maryam Abdul Ghafoor

______________________________________________________________

# Part B:

https://github.com/umaidkhakwani/E-Learning-system/tree/main/project

# Part C:

BLUE Print of Architecture

# Part D:

CRC

# Part E (i):

snapshot 1:

snapshot 2:

snapshot 3:

Snapshot 4:

# Part E (ii):

# Part E (iii):

No leftover.

# Part E (iv):

Burn Down Chart

# Part F:

Sprint 2: -

| User Story | Sub-story | Tasks | Time |
| --- | --- | --- | --- |
| 22 | - As a teacher I want to upload course material for the students. | 22.10 check the total courses and make pages of all courses and upload course material on it. | 22.10 2 hours |
| 9. | 9.1 As a student I want to see all my details in the dashboard. | 9.10- create a page which contains attendance, marks and grade of the student accessing it. | 9.10 2 hours |
| 10. | 10.1 As an Admin I want to see the details of all the users in the database. | 10.10 – The admin is shown details of all the students and teachers in the database. | 10.10 1 hours |
|  | 10.2- As an Admin I want to update the details of the users in the database. | 10.20- Admin can change course teacher, student grade/attendance. Admin can also delete course from the database. | 10.20 1 hour |
| 12. | 12.1- As an admin I want to add motivational quotes for the students to read. | 12.10- First web page for motivational quotes will be created where the admin will upload the quotes. | 12.10 1 hour |
| 13. | 13.1- As a student I want to download the course material so I can keep up with the material even offline. | 13.10 Student will be given option to download course material from the web page. | 13.10 2 hours |
| 20. | 20.1- As a teacher I want to add reference material for the students so they have additional study resources. | 20.10 Make pages for all courses and upload additional reference material on it. | 20.10 1 hour |
| 14. | 14.1- As a student I want to ask questions to the teachers so that I can remove any personal queries of mine. | 14.10 Make Table for Questions in the Database. 14.11 Make page where a form will exist. 14.12 The information of the form will be stored in the Questions Table. | 14.10 30 minutes 14.11 1 hour 14.12 30 minutes |
|  | 14.2- As a teacher I want to answer the students’ questions so that all their queries are removed. | 14.20- Make Table for Answers in the Database. 14.21- Teacher will be shown the Question asked to him/her. 14.22- Form will be created for the Answer. 14.23- The information will be stored in the Answers table in the Database. | 14.20 30 minutes 14.21 30 minutes 14.22 1 hour 14.23 30 minutes |

Roles and Duties for upcoming (Sprint#2)

| Name | Role | Duty |
| --- | --- | --- |
| Umaid Khakwani | Product Owner | Manage Product and Sprint Backlog, Organize Work, Reporting |
| Hanzla Sibghat | Scrum Master | Manage Scrum Process, Enforce Rules, and Remove Blocks |
| Saad Jilani | Scrum Team | Contributed to the creation of user stories |