**Sprint 2: -**

|  |  |  |  |
| --- | --- | --- | --- |
| **User Story** | **Sub-story** | **Tasks** | **Time** |
| 22 | * 1. As a teacher I want to upload course material for the students. | 22.10 check the total courses and make pages of all courses and upload course material on it. | 22.10 2 hours |
| 9. | 9.1 As a student I want to see all my details in the dashboard. | 9.10- create a page which contains attendance, marks and grade of the student accessing it. | 9.10 2 hours |
| 10. | 10.1 As an Admin I want to see the details of all the users in the database. | 10.10 – The admin is shown details of all the students and teachers in the database. | 10.10 1 hours |
| 10.2- As an Admin I want to update the details of the users in the database. | 10.20- Admin can change course teacher, student grade/attendance. Admin can also delete course from the database. | 10.20 1 hour |
| 12. | 12.1- As an admin I want to add motivational quotes for the students to read. | 12.10- First web page for motivational quotes will be created where the admin will upload the quotes. | 12.10 1 hour |
| 13. | 13.1- As a student I want to download the course material so I can keep up with the material even offline. | 13.10 Student will be given option to download course material from the web page. | 13.10 2 hours |
| 20. | 20.1- As a teacher I want to add reference material for the students so they have additional study resources. | 20.10 Make pages for all courses and upload additional reference material on it. | 20.10 1 hour |
| 14. | 14.1- As a student I want to ask questions to the teachers so that I can remove any personal queries of mine. | 14.10 Make Table for Questions in the Database.  14.11 Make page where a form will exist.  14.12 The information of the form will be stored in the Questions Table. | 14.10 30 minutes  14.11 1 hour  14.12 30 minutes |
| 14.2- As a teacher I want to answer the students’ questions so that all their queries are removed. | 14.20- Make Table for Answers in the Database.  14.21- Teacher will be shown the Question asked to him/her.  14.22- Form will be created for the Answer.  14.23- The information will be stored in the Answers table in the Database. | 14.20 30 minutes  14.21 30 minutes  14.22 1 hour  14.23 30 minutes |

**Sprint 3: -**

|  |  |  |  |
| --- | --- | --- | --- |
| **User Story** | **Sub-story** | **Tasks** | **Time** |
| 6. | * 1. As a teacher I want to Upload exam so students can attempt it and score grades | 6.10- create a form and upload the exam pdf. | 6.10- 10 hours |
| 23. | 23.1- As a teacher I want to get answers of all students so I can check the correct answers. | 23.10- create a table “exam”.  23.11- answers will be saved in this table  23.12- teachers will get the access of all the answers. | 23.10 2 hours  23.11 1 hour  23.12 2 hours |
| 3. | 3.1- As an admin I want to create a chatbot so users can get help. | 3.11- create a page  3.12- a table is created with predefined questions.  3.13- show predefined questions | 3.11 1 hour  3.12 2 hour  3.13 1 hour |
| 8. | 8.1- As an admin I want to send notifications to all students and teachers and notify them about every change in grade or course. | 8.11 create a table “notification”  8.12- the table will contain the predefined notifications. | 8.11 1 hour  8.12 1 hour |
| 5. | 5.1- As an admin I want to send certificates to all students who have passed the course. | 5.11- the page will be created  5.12- the page will contains the pdf of certificate. |  |